Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 12 October 2026 |
| --- | --- |
| Team ID | SWUID2026403825 |
| Project Name | StaffSync - Modern Human Resource Management Solution |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication & Access Control User Authentication. | USN-1 | As a user, I can register and log in securely. | 3 | High |  |
|  |  | USN-2 | As a system, I can restrict features based on HR, Manager, and Employee roles. | 3 | High |  |
| Sprint-2 | Employee Records & Announcements | USN-3 | As an HR user, I can create, view, update, and manage employee profiles. | 5 | High |  |
|  |  | USN-4 | As an authorized user, I can publish announcements for employees. | 2 | Medium |  |
| Sprint-3 | Attendance & Leave Management | USN-5 | As an employee, I can view my attendance records. | 5 | High |  |
|  |  | USN-6 | As an employee, I can submit leave requests and track their approval status. | 5 | High |  |
| Sprint-4 | Training, Reporting & Stabilization | USN-7 | As a manager, I can create and manage employee training programs. | 3 | Medium |  |
|  |  | USN-8 | As HR or a manager, I can view relevant dashboard summaries and reports. | 3 | Medium |  |
|  |  | USN-9 | As a project team, we can test key workflows and fix identified defects. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 3 Days | 13 Oct 2026 | 15 Oct 2026 | 20 | 15 Oct 2026 |
| Sprint-2 | 7 | 3 Days | 16 Oct 2026 | 18 Oct 2026 | 20 | 18 Oct 2026 |
| Sprint-3 | 10 | 3 Days | 19 Oct 2026 | 21 Oct 2026 | 20 | 21 Oct 2026 |
| Sprint-4 | 9 | 3 Days | 22 Oct 2026 | 24 Oct 2026 | 20 | 24 Oct 2026 |